## Slide 1: Break Schedule App
Optimizing Employee Scheduling through Role-Based Access

## Slide 2: Project Overview
Mobile app for creating & managing employee break schedules
Built with SwiftUI + CloudKit backend
Role hierarchy: Store Director > ETL > TL > TM
Features: scheduling, swap requests, messaging, themes

## Slide 3: What I Learned
Academic/Intellectual:
CloudKit integration & real-time syncing
Role-based data filtering & permissions
Debugging save/fetch sync issues
Personal:
Patience with complex debugging
Confidence in iterative problem-solving
Balancing usability with technical depth

## Slide 4: MVP
User authentication (Apple ID + username/password)
Create, edit, view break schedules
Role-based visibility & permissions
Swap request workflow (initiate → approve/deny → transfer)
CloudKit syncing across devices

## Slide 5: Gantt Chart

## Slide 6: Timeline
Week 1: Brainstorm project idea
Week 2: Create Use Case Diagram
Week 3: Create Wireframe / Prototype
Week 4: Create ERD (Entity Relationship Diagram)
Week 5: Create Activity Diagram
Week 6: Create Class Diagram
Week 7: Conduct Heuristic Evaluation
Week 8: Finalize 20-Week Gantt Chart
Week 9: Finalize Wiki documentation
Week 10: Transition into coding phase
Week 11: Data Modeling
Week 12: CloudKit Schema setup
Week 13: User Authentication
Week 14: Employee Management
Week 15: Shift Creation
Week 16: Messaging UI
Week 17: Send/Fetch Messages
Week 18: Department Filtering & Read Receipts
Week 19: Break Generation & PDF Export, Swap Request Logic
Week 20: Swap Approval Workflow, Shift Ownership Transfer, Final Testing

## Slide 7: Changes From Last Quarter
Initial Plan (Last Quarter):
Simple app → only admin + basic user
View & edit schedules only
No roles, no swaps, no messaging
This Quarter:
Added role hierarchy (Director, ETL, TL, TM)
Built shift swap workflow (initiate → approve/deny)
Added in-app messaging for communication
Why Scope Changed:
Realized teams need flexibility & communication
Scheduling alone didn’t solve full problem

## Slide 8: Breakdown of Responsibilities
CloudKit Manager: save/fetch schedules, users, messages
AuthManager: login/logout, Apple ID + username/password
UI/UX: Schedule views, swap forms, themes
Messaging: inbox updates, notifications
Testing & Docs: beta testing, documentation

## Slide 9: Obstacles Overcome
Past messages not saving in chat → fixed persistence issue
Shifts saving but not fetching → corrected CloudKit query predicates
Optional date handling in SwiftUI forms → redesigned input logic
To Do:
Swap approvals → properly transfer ownership
Messaging subscriptions → trigger real-time notifications

## Slide 10: Progress So Far
Working schedule creation & saving
Role enforcement in place
Swap request UI + approval logic
Basic messaging feature functional
Dark theme toggle ready

## Slide 11
Questions?